DESD Sprint 1 Presentation Document

https://github.com/Jon-Frost/DESD.git

Group- G5

Members: Jon Frost, Mikail Dahir, Danai Chinyani, Ahmad Alshradi

Sprint 1 – In-person presentation 06/03 at 13.00

Task Breakdown From term 1 requirements

BPMN adaptation with refinement of technical implementation

Project Management plan with clear task assignments

& Evidence of progress tracking and issue identification

- Task management and assignment through Jira. All test cases have been added and are assigned during group meetings.

- Meeting notes made weekly to document progress and for all members to ask questions

Assigned team members with defined roles and responsibilities

Jon Frost

Role: Back-End, authentication and database CRUD operations

| Task | Description | Start | End | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| Orchestrate group meetings | Contact group members and set up communication channels. | 16/02 | 23/02 | Completed | Meetings scheduled every Monday at 6pm |
| GitHub Setup | Create a GitHub repo with and design structure | 16/02 | 19/02 | Completed |  |
| Task Allocation | Create a Jira workspace designing manageable tasks. | 18/02 | 30/02 | Ongoing | Test cases implemented. |
| Docker containerisation and setup | Configure dockerfile, requirements and docker-compose | 17/02 | 20/02 | Completed | Docker running on port 8000 |
| Django app connection to docker | Run docker app as a docker container | 19/02 | 21/02 | Completed | Port matching implemented |

Mikail

Role: Django forms

| Task | Description | Start | End | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| Product form | Form for product information that a producer will fill out to advertise their products | 28/02 | 05/02 | Ongoing | Must contain seasonal availability |
| Create an orders form | Create a form for products and ensure that the database is linked to the orders tables | 25/02 | 27/02 | Complete |  |
| Add commission | 5% commission for all orders | 26/02 | 26/02 | complete |  |

Ahmad

Role: Database developer

| Task | Description | Start | End | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| Database Schema Design | Design schema for | 20/02 | 02/03 | Ongoing |  |
| Project planning Diagrams | Planning diagram | 18/02 | 19/02 | completed | Designed Gantt Chart |
| Django model creation | Implement models in Django for Postgrsess connection. |  |  |  |  |

Danai

Role:

Delivery Schedule with realistic milestones

| Tasks | Role Responsible | Start date | End date | Sprint |
| --- | --- | --- | --- | --- |
| team planning | Group team | 16/02 | 16/02 | Sprint 1 |
| Project planning | Database developer | 17/02 | 17/02 | Sprint 1 |
| Requirement analysis from test cases | Business analyst | 18/02 | 20/02 | Sprint 1 |
| System architecture design | Backend developer | 19/02 | 22/02 | Sprint 1 |
| Database schema design | Database developer | 20/02 | 24/02 | Sprint 1 |
| Docker & development environment setup | Backend developer | 22/02 | 25/02 | Sprint 1 |
| User authentication system | Backend developer | 24/02 | 02/03 | Sprint 1 |
| Producer registration | Backend developer | 25/02 | 03/03 | Sprint 1 |
| Customer registration | Backend developer | 25/02 | 03/03 | Sprint 1 |
| Product listing | Backend developer | 01/03 | 05/03 | Sprint 1 |
| Browse products by category | Frontend developer | 02/03 | 05/03 | Sprint 1 |
| Sprint 1 review | Group team | 06/03 | 06/03 | Sprint 1 |
| Shopping cart implementation | Backend &frontend developer | 07/03 | 12/03 | Sprint 2 |
| Product search feature | Backend developer | 10/03 | 16/03 | Sprint 2 |
| Single producer checkout | Backend developer | 13/03 | 19/03 | Sprint 2 |
| Multi-vendor checkout | Backend developer | 17/03 | 22/03 | Sprint 2 |
| Producer order dashboard | Backend & frontend | 19/03 | 24/03 | Sprint 2 |
| Order status management | Backend developer | 27/03 | 27/03 | Sprint 2 |
| Sprint 2 review | Group team | 28/03 | 03/04 | Sprint 2 |
| Product inventory management | Backend developer | 30/03 | 05/04 | Sprint 3 |
| Payment settlement system | Backend developer | 02/04 | 08/04 | Sprint 3 |
| Food miles feature | Backend developer | 06/04 | 11/04 | Sprint 3 |
| Organic filter | Frontend developer | 09/04 | 15/04 | Sprint 3 |
| Allergen information display | Frontend & Backend | 12/04 | 18/04 | Sprint 3 |
| Seasonal availability system | Backend developer | 12/04 | 18/04 | Sprint 3 |
| System testing & debugging | Group team | 19/04 | 28/04 | Sprint 3 |
| Final integration | Group team | 28/04 | 03/05 | Sprint 3 |
| Final demo preparation | Group team | 03/05 | 06/05 | Sprint 3 |
| Final submission | Group team | 07/05 | 07/05 | Final |

Database implementation with Django models and CRUD operations.

Configuration

Docker-compose.yaml

- Postgress 15

- Port mapping 5432:5432

- Volume mounting postgress_data for persistence

- Web service must wait on db service through “depends_on”

Security:

- .env included in .gitignore to keep the password hidden

Django models

- Default user model for industry standard password hashing. A one to one relationship between the Producer/customer and user models.

The database is implemented as a docker container, separate from the web container. Volume is used for data persistency when composed down. All credentials for the database are stored in a .env file for additional security.

Complete User Authentication System

Models.py

- Customer and producer each have their own models to store relevant data as they do not share identical requirements.

- ‘On_delete=models.CASCADE’ used to remove producer/customer profiles if the user profile is deleted

Forms.py

- Direct field constraints for postcodes and emails ensure only correct data is stored in the database

- Handles password hashing

Views and urls.py

- Login and logout redirects found in settings.py ensure that logged out users will return to home page

Successfully containerised using docker

- Python 3.11-slim to reduce image size

- Use of requirements.txt to effectively install all dependencies

- Bridge network allows the web service to communicate with postgress through ‘db’

Clear Architecture development for later phases

- A base template for all pages is used so the front end looks consistent. This ensures that the project is easily scalable.

- Separate styles.css file for template design.

- By having a separate model for customers and produces, the need for null values in the db where a customer does not have a business name are not necessary

- Separate containerisation of the web and db service using docker compose up removes any need to run any pip install commands to run the project.

Some examples of Jira Planning